## Slide 1: SOLUTION COMPARISION

## Slide 2: Understanding Existing Applications and their Backend systems and External resources:
This is the common step for all types of solutions. Here we need to understand the internal functionality of each process application, all types of components that were used in each process application for providing alternative functionality if any one of them are deprecated/removed. We need to understand how this process application is interacting with external systems.

## Slide 3
In this stage we need to concentrate below area.
a) Identifying deprecated/removed components/services and providing alternative solutions.
b) Identifying new features and implementing them.
c) Identifying component or services that need code changes for better performance.

## Slide 4
Solution-1:
  S1-A: Upgrading BPM 8.5.6 to BAW 19.0.0.1.
  S1-B: Migrating Oracle 11G to Oracle 12C R2.

## Slide 5
Solution-1 Timeline:
The entire solution, that includes Sandbox development to Production deployment, takes : Min 180 days.
NOTE: It includes moving all 30-40 applications.
Solution-1 Resource Table:
TEAM | MEMBERS
Development Team | 10 Members
Administration Team | 6 Members
Testing Team | 10 Members
Architect/Consultant | 1 Members
Project Manager | 1 Member

## Slide 6
SOLUTION-2:
S2-A: Installing Fresh BAW 19.0.0.1.
S2-B: Re-configuring resources, that were created in source WAS, in target WAS.
S2-C: Deploying dependency modules and other artifact in target WAS environment.
S2-D: Installing Fresh Oracle 12C R2.
S2-E: Migrating data from Oracle 11G to Oracle 12C R2 database.

## Slide 7
Solution-2 Timeline:
The entire solution, that includes Sandbox development to Production deployment, takes : Min 210 days.
NOTE: It includes moving all 30-40 applications.
Solution-2 Resource Table:
TEAM | MEMBERS
Development Team | 10 Members
Administration Team | 6 Members
Testing Team | 10 Members
Architect/Consultant | 1 Members
Project Manager | 1 Member

## Slide 8
Solution-3:
  S3-A: Upgrading BPM 8.5.6 to BAW 19.0.0.1.
  S3-B: Migrating Oracle 11G to Oracle 12C R2.
  S3-C: Identifying component or services that need code changes for better performance.

## Slide 9
Solution-3 Timeline:
The entire solution, that includes Sandbox development to Production deployment, takes : Min 210 days.
NOTE: It includes moving all 30-40 applications and code enhancement.
Solution-3 Resource Table:
TEAM | MEMBERS
Development Team | 10 Members
Administration Team | 6 Members
Testing Team | 10 Members
Architect/Consultant | 1 Members
Project Manager | 1 Member

## Slide 10
SOLUTION-4:
S4-A: Installing Fresh BAW 19.0.0.1.
S4-B: Re-configuring resources, that were created in source WAS, in target WAS.
S4-C: Deploying dependency modules and other artifact in target WAS environment.
S4-D: Installing Fresh Oracle 12C R2.
S4-E: Migrating data from Oracle 11G to Oracle 12C R2 database.
S4-F: Identifying component or services that need code changes for better performance.

## Slide 11
Solution-4 Timeline:
The entire solution, that includes Sandbox development to Production deployment, takes : Min 240 days.
NOTE: It includes moving all 30-40 applications and code enhancement.
Solution-4 Resource Table:
TEAM | MEMBERS
Development Team | 10 Members
Administration Team | 6 Members
Testing Team | 10 Members
Architect/Consultant | 1 Members
Project Manager | 1 Member